OUR PROGRAM

STREET ADDRESS

CITY, STATE, ZIP

PHONE

MODEL DOCUMENT #6:

GENERAL CONDITIONS OF THE

PROPERTY OWNER /REHAB CONTRACTOR AGREEMENT

Article 1:  Contract Documents

  - Defined: The Contract includes the Contractor/Homeowner Agreement, Work Write- Up, Plans (Drawings), Addendum, Alternates, Code Violation Notice, Contractor’s Bid, Our Program’s Performance Manual, and General Conditions.

  - Include:  The intent of these documents is to include all labor, materials, appliances and services of every kind necessary for the proper execution of the work, and the terms and conditions of payment thereof.

  - Administration: The contract document will be administered as comprising one general agreement, and each document will be construed equally with all other documents.

# Article 2:  The Owner

  - Definition:  The Owner is the person or entity identified as such in the Owner-Contractor Agreement.

  - Information and Services Required of the Owner:  The Owner will furnish surveys of the property and any other documents or information that describes the physical or legal limitations of the site, secure and pay for necessary approvals required for construction other than the permits and fees related to the Work.  Owner decisions will be made promptly to avoid delay of the Work.

  - Owner’s Right to Stop the Work for Corrections:  The Owner may order the Contractor to stop the Work if the Contractor fails to carry out Work in accordance with the provisions of the Contract Documents.  The order must be in writing and signed by the Owner, and remains in effect until the cause of the order is eliminated.

  - Owner’s Right to Carry Out the Work:  The Owner may elect to correct Work if the Contractor fails to commence correction of deficiencies within fourteen days after receipt of the Owner’s written notice.  A Change Order shall be issued to account  for the cost of such work, and that amount will be deducted from the Contract Sum.

Article 3:  Contractor

  - Definition:  The Contractor is the person or entity identified as such in the Owner-Contractor Agreement.

  - Review of Contract Documents and Field Conditions:  The Contractor shall carefully study and compare the Contract Documents and verify field conditions.  Errors, omissions or inconsistencies in the Contract Documents that are discovered as a result of these investigations and study are to be reported to Our Program prior to execution of a contract or within 24 hours of discovery.

  - Supervision:  The Contractor is solely responsible for the construction methods, sequence of work, procedures and coordination of the Work.  The Contractor shall supervise and direct the Work with the attention and skill required, and is responsible to the Owner for the acts and omissions of any persons performing portions of the Work.  The Contractor is responsible for the order, discipline and safety of the workers on the site.  The Contractor shall not permit the employment of workers unfit or unskilled in tasks assigned them.

  - Taxes: The Contractor pays all sales, use and similar taxes affecting the Work that are legally enacted when negotiations are concluded.  Increases in tax rates after that time will be paid by the Owner.

  - Unacceptable Risk:  Contractor represents that at the time of execution hereof, it is not listed on the disbarred or suspended contractors list of the US Department of Housing and Urban Development.

Article 4: Our Program

  - Definition:  The role of Our Program, is one of lender, facilitator, mediator and interpreter of the Contract Documents.  As such Our Program represents neither the Owner nor the Contractor nor is Our Program the agent of either party.

  - Duties of Our Program:  Our Program will, as the need arises, issue bulletins

to clarify the intent of the Contract Documents and prepare Change Orders when modification of the Contract Documents is necessary.  Our Program will inspect the Work in  progress periodically to insure its conformance with the Contract Documents.  Our  Program will communicate the results of these inspections to both the Owner and the Contractor and will advise each of any action required.  Based on these inspections  Our Program will review payment requests submitted by the Contractor, certify the amounts due the Contractor, and submit them to the Owner for payment according to the terms of the Agreement.  Our Program does not warrant the work of the Contractor. Satisfactory inspections are not a release of claims against the Contractor for non-conforming work.

Article 5:  Pre-bid Inspection

  - Inspection Requirement:  All bidders shall visit the site and examine all structures located thereon.  The specifications shall be compared with the existing field conditions.  The Contractor shall be responsible for all unusual conditions or  deviations which exist at the time of his examination and these shall be noted and reflected in his bid price.

  - Verification of Measurements:  No extra compensation will be allowed because of differences between actual measurements and dimensions shown on the specifications.  Refer such differences to the Owner for consideration before bidding work.

  - Omitted Specifications:  During course of repairs, the Contractor shall notify the Rehabilitation Specialist of any condition or repair not covered in the work order, which is necessary for satisfactory completion or basic building code compliance.  Defects that become evident as the work progresses shall be reported, not concealed.

Article 6: Indemnification of Owner and Our Program

  - The Contractor shall indemnify and save harmless the owner from liability for any injury or damages to persons or property resulting from his prosecution or work under the Contract.

  - Fines and Penalties:  The Contractor has full selection and control over the method     and means of execution of the work.  Therefore the Contractor agrees to pay for all fines and judgments levied by government agencies, regional or federal, with regard to execution of the work including but not limited to OSHA, EPA, the Clean Water Act, local health laws, and federal requirements for the reduction of lead in housing. In cases where Federal or state law so requires, workers must be certified in lead abatement practices and be supervised by a certified abatement supervisor.

  - Non-liability:  The parties hereto agree to hold Our Program harmless for any damages concerning the undertaking and carrying out of this Agreement between the Owner and the Contractor.

  - Employment Practices - Equal Opportunity:  Contractor agrees to provide Equal Opportunity to all persons and small businesses, without discrimination as to race, color, creed, religion, national origin, sex, marital status, age, and status with regard to public assistance or disability.  To the greatest extent feasible, opportunities for training and employment shall be given to lower income residents of the project area and contracts (Agreements) for work in connection with the project be awarded to business concerns located in, or owned in substantial part by persons residing in the area of the project.  In the event, the contractor has a collective bargaining agreement or other contract or understanding, if any, the contractor will send to each labor organization or representative of workers under this agreement, a notice of his commitments under this paragraph and shall post copies of the notice in conspicuous places available to employees and applicants for employment and training.

# Article 7: Insurance

# The Contractor:  The Contractor shall be required to carry insurance, covering workers’ Compensation and Public Liability Insurance, in accordance with all State and Federal requirements.  The Contractor shall furnish a Certificate of Insurance showing same to be in effect before proceeding with the work.

- The Property Damage Liability coverage need not be written upon an “Occurrence Basis,” but the Bodily Injury Liability coverage shall be written on an “Occurrence Basis.”

- The insurance required herein shall afford coverage for explosion, collapse

and underground work, the so-called “X, C & U” exposures.

  - The Homeowner:  The Owner must carry fire and extended coverage insurance on theproperty but this insurance does not cover tools, equipment or materials stored in the property and owned by the Contractor.  Contractor and Owner shall submit copies of insurance as above stated to Our Program in a form acceptable to Our Program which certificate or certificates shall provide that the policies shall not be changed or cancelled until tend days written notice has been given to the Our Program.

Article 8: Permits/Codes/Licenses

  - Strict Compliance:  The Contractor shall obtain, and pay for, and place on file with Our Program of Anytown, copies of all permits and licenses necessary for the completion and execution of the work. Strict compliance with Municipal Codes and Ordinances shall be observed in all phases of the work.  The Contractor shall perform all work in conformance with applicable local codes and ordinances whether or not covered by the Specifications and Drawings for the work.

  - Codes and Regulations in Force: The Work of this Contract is subject to:

A.	The 1 to 4 Unit International Building Code, 2000

B.	The Life Safety Code, 1994

C.	The International Energy Code, 2000

- HUD Lead-Based Paint Regulation, 1999

- OSHA Hazard Communication and Construction Standards, 1999

- EPA Regulations, 1996 and 2000,

- ___________________________________

# Article 9:  Financing Requirements

  - Early Start:  Contractor agrees that it will not enter into any agreement to perform work financed by the Rehabilitation Loan until said loan has been funded, unless said agreement is contingent upon the funding of said loan.

## Truth in Lending Act:  The Contractor is hereby notified that this Contract is subject to the “Truth In Lending Act: and that the Owner shall have until midnight of the third day following the signing of the Contract documents to rescind this Contract without penalty.  The Contract upon the Owner’s decision shall become null and void, and the Contractor shall return the executed Contract to the owner without delay on notice to him of the decision.

## Escrowing of Funds:  The Owner will escrow all funds needed for construction and    associated costs through Our Program.

## Control of Disbursements:  The Owner and Contractor authorize Our Program to control the disbursement of all escrowed funds and agree that Our Program may do so at its sole option; because Our Program will apply the escrowed funds for payment of labor and material and other associated costs under this agreement and provide records of all escrowed deposits and disbursements.

#### Article 10:  Construction by Separate Contracts

  - Owner’s Rights:  The Owner reserves the right to perform work not included in this contract at the same site with the Owner’s own forces or by other contractors.

  - Contractor and Owner agree not to enter into any formal or informal agreements to perform additional work or modify the contract documents during Our Program’s involvement.  Additional work may be performed after the final acceptance of all work done by Our Program.

  - Mutual Responsibility:  The Owner and the Contractor will coordinate and cooperate with one another in planning the activities of the Owner’s forces or other contractors.  The Contractor is not responsible for the supervision or the actions of the Owner’s forces or other contractors.  The Owner will apply to others the same standards of conduct and performance that apply to the Contractor of this Work.

# Article 11:  Subcontractors

  - Subcontractor List:  The Contractor shall submit in writing to Our Program prior to the issuance of the Proceed Order, a Sworn Statement listing all subcontractors, a list of suppliers to be used on subject project, and a Job Cost Breakdown itemizing the cost of the work.

  - Contractual Responsibility:  Subcontractors shall be bound by the terms and

conditions of this contract insofar as it applies to their work, but this applicability shall not relieve the general contractor, if such is awarded the contract from full responsibility to the owner and Our Program for the proper completion of all work to be executed under the terms of this agreement, and the general contractor shall not be released from this responsibility by any sub-contractual agreement he may make with others.

  - Coordination:  Each contractor is to examine the work done by the other contractors to ascertain whether it is correct as to dimensions and locations, before proceeding to carry out their part of the contract, as each and every contractor will be held responsible for the accuracy of their branch of the work when done.

  - Subcontractor Agreement:  Prior to commencing any of the work hereunder, subcontractors shall submit to Our Program a written agreement to be bound by the terms and conditions of this contract.

  - Warranty:  Contractor agrees that all the warranties contained herein shall apply to all work performed under the contract, including that performed by any subcontractors.  Subcontractors to supply licenses and Certificate of Insurance verification prior to start of any work.

Article 12: Materials

  - Manufacturer’s Specifications:  All work must be applied in accordance with the manufacturers latest instructions.  Any variation in these specifications and the manufacturer’s instructions must be called to the attention of the Construction Specialist.

  - New Materials:  All material installed shall be new (unless otherwise specified). All work is to be a finished product unless specified to the contrary.

  - Replacement:  Materials and/or workmanship failing to meet these requirements shall be replaced at the Contractor’s expense.  Acceptance of materials and/or workmanship by an authorized representative of the Owner prior to completion of the contract does not relieve the Contractor from the obligation to produce materials and/or workmanship in first class condition at the completion of the contract.

# Article 13: Project Meetings

# Project Meetings will be arranged as the need arises.  The Owner, Contractor and

# Our Program shall participate in these meetings.

Article 14: Temporary Utilities

  - Occupied buildings:  The Owner shall provide the Contractor with service of water and electricity at no charge to the Contractor and during the cold weather season the Owner shall provide and maintain adequate heat in the working area.  In occupied buildings, the utilities shall not be disrupted without the approval of the occupants.

  - Unoccupied buildings:  Activating the service of water, gas and electricity, including the maintenance of adequate heat, shall become the direct responsibility of the Contractor during the period of all remodeling work. All costs for this service shall be born by the Contractor.

##### Article 15:  Construction Facilities

  - Temporary Roads:  The Contractor will pay for the cost of constructing temporary roads or paths for truck and machinery access to the Work beyond the basic access to the site provided by the Owner.  The Contractor will pay to restore the site afterward.

  - Trailers, Sheds, Field Offices: Storage trailers, sheds, or field offices may be used on the site with the permission and direction of the Owner and Our Program.

# Article 16: Job Site Rules

  - Drug Free Workplace:  No drugs or alcoholic beverages are to be allowed on the job site, before, during or after work hours.

  - Pets:  No pets associated with the Contractor or Subcontractors will be allowed at job site.

Article 17: Work in Occupied Structures

  - Hours:  Once the work commences the Contractor shall have free access to all parts of the premises requiring work, during weekday working hours of 8:00am to 5:00pm, unless otherwise stated.

  - Shared Use of Site: Persons residing at the site during construction are to be consulted by the Contractor in determining work schedules and sequence of Work.  The Contractor is to take necessary and reasonable precautions to protect living quarters during operations.  Protection of small or valuable furniture, furnishings, accessories and personal belongings is not the responsibility of the Contractor unless specifically listed in the Specifications.  The Contractor, Owner, and Our Program shall cooperate in the scheduling and sequencing of work by other contractors or the Owner’s own forces.  The Contractor shall discuss any site-related safety issues with the Owner prior to construction.

  - Storage:  The Contractor shall be responsible for the storage and safety of his own materials.  The Owner assumes no liability whatever for any material damaged or stolen on the premises where such has not been brought into the building.  Any damage to, or loss by theft or vandalism of, any material, appurtenance, or appliance, after such has been brought into the building, applied, connected or installed, shall be the sole responsibility of the Contractor until the project is completed and accepted by the Owner.

  - Contractor’s Work Area:  Moving furniture and rugs to create open working space for contractors shall become the work and responsibility of the contractor, unless so specified elsewhere in the work specification.

Article 18: Protection of Work/Property/Persons

  - Safety Precautions:  The Contractor is responsible for implementing effective safety precautions on and around the work site to protect workers and other persons who might be affected.  The types of precautions include, but are not limited to:

- Warning signs and barriers;

- Enforcing safety regulations and good work practices;

- Notifying owners and representatives of adjacent properties, utilities, and   public safety agencies of work posing a hazard;

- Controlling particles and fumes at their source;

- Identification of known pollutants and toxins, followed by appropriate action;

- Safe storage of materials and supplies;

- Maintaining means of extinguishing fires on site;

- Adequate warning systems and evacuation procedures;

- Protective materials and equipment typically associated with various portions of the work; and

- Maintaining first-aid supplies on the site

  - Weather Protection:  It is the responsibility of the Contractor to:

- Protective Covers:  Provide constant protection against rain, windstorms, frost or heat so as to maintain work, materials, apparatus, and fixtures, free from injury or damage.  At the end of day’s work, the Contractor will cover work likely to be damaged.

- Notice:  Protect work from damage during freezing weather.  If low

temperatures make it impossible to continue operations safety in spite of cold weather precautions, cease work; notify Our Program of Anytown.

  - Lead Paint and Asbestos:  The Contractor shall notify Our Program if the Work involves disturbing or removing surfaces that may have been coated or covered with asbestos.  Our Program will advise the Contractor how to proceed through an addendum or change order.  Exterior and/or interior paints, enamels, and/or primers used on any surface constructed or rehabilitated under this contract shall not contain more than one percent lead by weight, calculated as lead metal in the dried film of paint already applied. (See HUD Lead Based Paint Regulation 24 CFR Part 35.)

  - Worker Training:  All workers involved in lead hazard reduction activities must have received HUD-approved training in lead-safe work practices or be supervised by an EPA-certified abatement supervisor. Workers in jobs receiving more than $25,000 in federal rehabilitation assistance that require abatement of lead-based paint must be certified abatement workers and be supervised by an EPA-certified abatement supervisor.

  - 18.5  Job Site Protection:  General and subcontractors shall cover all carpets, rugs and furniture in their working area with drop cloths.  No combustible materials or other fire hazards shall be left overnight or allowed to accumulate.

  - Repairs:  Repairs shall be made at no additional cost to the homeowner(s) to all surfaces damaged by the Contractor resulting from his work.  Where repair of existing work is called for in the specifications, the feature (floor, wall, ceiling, door, window, or trim, excluding ornamentation) shall be placed in “Equal to New Condition.”  Such patching and replacement shall be made to blend with existing work so that the patch or replacement will be inconspicuous after finishing.

Article 19: Cleaning Up and Clearance

  - Daily Clean Up:  The Contractor shall keep the premises clean and orderly during the course of the work and all debris shall be removed on a continuous basis and not be allowed to accumulate.  Materials and equipment that have been removed as part of the work shall belong to the Contractor.

  - Final Cleaning:  All new surfaces shall be washed and polished if recommended by the manufacturer or construction standard applicable to the work.  Remove all tags, stickers or other markings leaving the item of work ready for use by the Owner.  Additionally, all exposed interior surfaces shall be cleaned using a HEPA vacuum and wet washed with a detergent solution and clean water rinse to reduce the lead content.

19.3 	Clearance: Clearance may not be performed sooner than one hour after completion of the final cleanup.  Clearance examination involves a visual assessment followed by environmental sampling of settled dust.

- The visual assessment determines that the work on all interior and exterior surfaces to be treated was completed, that there are no deteriorated paint surfaces, and that no visible settled dust or debris is present in interiors and within 10 feet of exterior walls if exterior work was performed.

- Environmental sampling involves dust sampling by collecting dust wipe samples from floors, window sills, and window troughs in the interior work area.  The clearance examiner may decide the exact sampling scheme based on the type treatment(s), visual observation and professional judgement.

- Clearance samples must determine the lead dust levels of the work site prior to re-occupancy.

- Clearance may be performed by an individual who is independent from the contractor hired to do the work.  The following dust lead clearance thresholds must be met:

Floors – 40 µg/ft2

Interior window sills – 250 µg/ft2

Exterior window troughs – 800 µg/ft2

E.  Clearance must be performed by an EPA- or state-certified Risk Assessor, Lead-Based Paint Inspector or Sampling Technician.

- If a component, such as a floor, fails the clearance dust standard, the floor in the room that failed and floors in any un-sampled rooms must then be re-cleaned.  A clearance dust sample must then be taken from the floor that failed the original clearance examination.  (This process would be similar for the other two types of components that are sampled: interior window sills and window troughs.)

Article 20: Payments

  - Owner’s Waiver:  Payments shall be made as provided in the Owner-Contractor Agreement.  The making and acceptance of the final payment shall constitute a waiver of all claims by the Owner, other than those arising from unsettled liens or from faulty work appearing thereafter, and of all claims by the Contractor, except any previously made and still unsettled.

###### Release of Liens:  Before each progress payment is made, each contractor may be required to give Owner and Our Program good and sufficient evidence that the premises are free from all liens, damages, and anything chargeable to said Contractor as aforesaid, the Owner and Our Program shall have the right to retain out of the payment then due, or thereafter to become due, an amount sufficient to indemnify the Owner against all such liens, damages and claims until the sample shall be effectually satisfied, discharged, and cancelled.  Partial payment for work being performed shall not indicate acceptance of any portion of work by the Owner of Our Program of Anytown.

###### Withheld:  Payments may be withheld on account of:

###### Defective work not remedied

###### Claims filed

###### Failure of the Contractor to make payments properly to Subcontractors or for labor, materials or equipment,

###### Damage to the Owner or another contractor, or

###### Persistent failure to carry out the work in accordance with the Contract documents.

###### Refusal of Owner to Compensate Contractor:  If after Our Program has delivered to Owner the certificate of final inspection, Owner shall be dissatisfied with Contractor’s services, Owner shall notify in writing Our Program and shall list the alleged deficiencies in Contractor’s work.  Our Program upon receipt of written notification from Owner shall arrange an Inspection of the Owner’s Premises.  Present at the Inspection shall be the Owner, Contractor and the program director or designee. If after the last inspection the Director or his designee determines that the Owner’s Premises do not conform to the work standards, Contractor shall be instructed in writing to perform the additional services.  If the Director or designee shall determine that all work has been satisfactorily completed, the Director, or designee, shall inform Owner in writing that the work has been satisfactorily completed.  Owner shall have ten (10) days from receipt of said letter to compensate Contractor. In the event Owner fails to pay Contractor, Our Program shall pay Contractor directly.  Owner in failing to compensate Contractor as provided herein shall release Our Program from its payment obligations under this Contract.

Article 21: Changes in the Work

  - Change Orders:  Changes in the Work may be accomplished after execution of the Contract, and without invalidating the Contract, by written Change Order.  A Change Order is an agreement prepared by Our Program, signed by the Owner and the Contractor that modifies the Work. It contains a description of the modification, the extent of adjustment in the Contract Time, and the amount of the adjustment in the Contract Sum.  The Contractor may proceed with the Change upon receipt of the written Change Order signed by the Owner.

  - Emergency Changes:  A Contractor may perform work not included in the Contract Documents in order to remedy a condition that poses an immediate threat to persons or property.  Work of this nature shall be carried out only to the extent of bringing the condition under control. The Owner and Our Program shall be notified immediately afterward.  A Change Order will then be negotiated and executed for the work performed, and for work remaining, if any.

  - Minor Changes (Field Orders):  The Owner or Our Program may verbally authorize minor changes in the Work in order to prevent a delay in the progression of the Work.  These field orders may not involve a change in the contract sum or be inconsistent with the intent of the Contract Documents.

21.4  Changes Due to Unknown Conditions:  The Contractor is not responsible for Changes in the Work that are due to conditions that were not reasonably observable or conditions that have changed.  In such cases, the Contractor shall notify the Owner and Our Program, and a Change Order will be negotiated.

21.5  Cost Certified:  Claims by the Contractor for extra cost must be made in writing to the Owner and Our Program for approval before executing the work involved. (Note: the Our Program's duly authorized representative is not authorized to approve change orders.)  Changes in work limited to 5% overhead and 5% profit.  Actual cost breakdowns will be required.

#### Article 22: Delays and Extension of Time

#### Schedule:  A work schedule shall accompany each signed contract.

#### Acts of God:  Delays caused by strikes, acts of the Owner, or by events and conditions not reasonably foreseeable and not the fault of the Contractor, will be reason for an extension of time commensurate with such period of delay.

#### Liquidated Damages:  In the event the Contractor does not complete the work within the period designated, the Contractor shall pay the sum of One Hundred and Seventy Five Dollars ($175.00) a day as liquidated damages and not as a penalty for each and every day of delay until the Contract work is completed.

Article 23: Disputes

  - Mediation:  The Owner and Contractor recognize the authority of Our Program to interpret the Contract Documents, and in the event of a claim or dispute between the Owner and Contractor involving the Work, Our Program will act as the Mediator.  When performing the role of Mediator, Our Program will offer opinions and resolutions that are consistent with the intent of the Contract Documents and directed toward settling the claim or dispute, without partiality to either the Owner or the Contractor.  The Owner and Contractor understand that they are not obliged to accept the Mediation as binding.  Mediation is offered as an attempt to resolve conflicts at the least possible cost to the Owner and Contractor.

  - Claims and Disputes:  Claims by either party must be made within 21 days after the claimant first recognizes the condition giving rise to the Claim.  Claims must be by written notice to the other party.  Claims and Disputes are not to interfere with the progression of Work by the Contractor or the payments due the Contractor for its performance. Payment may be withheld only for the portion of Work that is under Claim.

  - Arbitration:  All claims, disputes and other matters in question arising out of, or relating to, this Owner-Contractor Agreement or the breech thereof, and except the claims which have been waived by the making or acceptance of the final payment shall be decided by arbitration in accordance with the Construction Industry Arbitration Rules of the American Arbitration Association then obtaining unless the parties mutually agree otherwise.  This agreement to arbitrate shall be specifically enforceable under the prevailing arbitration law.

Notice of the demand for arbitration shall be filed in writing with the other party to this Owner-Contractor Agreement and with the American Arbitration Association. The demand for arbitration shall be made within a reasonable time after the claim, dispute or other matter in question, and in no event shall it be made after the date when institution of legal equitable proceedings base don such a claim, dispute or other matter in question would be barred by the applicable statute of limitations.

The award rendered by the arbitrators shall be final and judgment may be entered may be entered upon it in accordance with applicable law in any court having jurisdiction thereof.

All claims, which are related to or dependent upon each other, shall be heard by the same arbitrator(s) even though the parties are not the same, unless a specific contract prohibits such consolidation.

Article 24: Contractor’s Right to Terminate Contract

Should the work be stopped by any public Authority for a period of sixty (60) days or more, through no fault of the Contractor, or should the work be stopped through an act or neglect of the Owner for a period of twenty (20) days, or should the Owner fail to pay the Contractor any payment within thirty (30) days after it is due, then the Contractor upon seven days written notice to the Owner may stop work or terminate the contract and recover from the Owner, payment for all work executed and any loss sustained and reasonable profit and damages.

Article 25: Owner’s Right to Terminate the Contract

Should the Contractor neglect to prosecute the work properly or fail to perform any provision of the contract, the Owner, after seven days written notice to the Contractor and his surety, if any, may, without prejudice to any other remedy he may have, make good the deficiencies and may deduct the cost thereof from the payment then or thereafter due to the Contractor, or, at his option, may terminate the contract and take possession of all materials, tools and appliances and finish the work by such means as he sees fit, and if the unpaid balance of the contract price exceeds the expense of finishing the work, such excess shall be paid to the Contractor, but if such expense exceeds such unpaid balance, the Contractor shall pay the difference to the Owner.

#### Article 26: Warranty of Construction

  - One Year Warranty:  In addition to any other warranties set out elsewhere in the contract, the Contractor warrants that the work performed under this contract conforms to the contract requirements and is free of any defect of equipment, material or designed furnished, or workmanship performed by the Contractor or any of his subcontractors or suppliers at any tier.  Such warranty shall continue for a period of one year from the date of final payment approval.  Under this warranty, the Contractor shall remedy at his own expense any such failure to conform or any such defect.  In addition, the Contractor shall remedy at his own expense any damage to owner-owned or controlled real or personal property, when that damage is the result of the Contractor’s failure to conform to contract requirements or any such shall also store any times damaged in fulfilling the terms of this clause until the condition is remedied.  The Contractor’s warranty with respect to work repaired or replaced hereunder will run for one year from the date of such repair or replacement.

  - Notice:  The Owner or his representative shall notify the Contractor in writing within a reasonable time after the discovery of any failure, defect, or damage.

  - Owner’s Rights to Repair:  Should the Contractor fail to remedy any failure, defect or damage described above within a reasonable time after receipt of notice thereof, the Owner shall have the right to replace, repair or otherwise remedy such failure, defect or damage at the Contractor’s expense.

  - Manufacturer’s Warranty:  In addition to the other rights and remedies provided by this clause, all subcontractors’, manufacturers’ and suppliers’ warranties, expressed or implied, respecting any work and material shall, at the direction of the Owner, be enforced by the Contractor for the benefit of the Owner.  In such case, if the Contractor’s warranty has expired, any suit directed by the Owner to enforce a subcontractor’s, manufacturers, or suppliers would give in normal commercial practice and require such warranties to be executed in writing to the Owner with a provision for extending the warranty to the successor(s) in title in the even the property is sold to the Owner prior to the expiration of the warranty period.

General Contractor will assume responsibility for all sub-contractors guarantees being delivered to the Owner.

  - Owner’s Furnished Items:  Notwithstanding any other provision of this clause, unless such a defect is caused by the negligence of the Contractor or his subcontractors or suppliers at any tier, the Contractor shall not be liable for the repair of any defects of material or design furnished by the Owner, or for the repair or damage which results from any such defect in Owner-furnished material or design.

  - Latent Defects:  The warranty specified herein shall not limit the Owner’s rights under the Inspection and Acceptance clause of this contract with respect to latent defects, gross mistake, or fraud.

Article 27: Inspection by Our Program

The Our Program representative shall have the right to inspect the work at all times and at the completion thereof.

Article 28: Contractors/Agents

  - The Contractor shall be responsible to the Owner, for the acts and omissions of the Contractor’s agents and subcontractors.

  - Nothing contains in the contract documents shall create any contractual relation between any agent and the Owner.

Article 29: Owners/Agents

The Owners or his agents shall be his authorized representatives.

### Alternate Language for the General Conditions

Article 20.2:  No Lien Contract

The contractor shall not cause or allow a lien to be placed upon the Owner’s property for reason of non-payment or other cause.  The Contractor’s Agreement with the material men and subcontractors shall provide that such subcontractors and material men may not place a lien against the Owner’s property for any reason including non-payment.  Should a lien be placed against the Owner’s property by the Contractor, subcontractor or material men, the parties agree that the said lien shall be deemed a nullity and may be removed upon motion to a court having jurisdiction and that, as liquidated damages, there shall be an abatement of the amount due Contractor by reason to reimburse the Owner and Our Program for necessary and reasonable attorney’s fees and legal expenses undertaken in relation to the proceedings to remove the said lien or liens.